Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 06/09/2026 |
| --- | --- |
| Team ID | Servicenow |
| Project Name | Automated Network Request Management |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Network Request Submission | USN-1 | As a requester, I can submit a network request via the Service Catalog by entering connection type, address, and payment details. | 3 | High | Asritha |
| Sprint-1 |  | USN-2 | As a requester, I only see the “Existing ID” field when Type of Connection = Existing. | 2 | Medium | Asritha |
| Sprint-1 | Automated Record Creation | USN-3 | As the system, I automatically create a Database Tables record from the submitted catalog variables. | 3 | High | Asritha |
| Sprint-1 | Notifications | USN-4 | As a requester, I receive an email confirming my request was submitted. | 1 | High | Asritha |
| Sprint-2 | Approval Routing | USN-5 | As an approver, I receive the request in my approval queue via ServiceNow's native Approval engine. | 5 | High | Asritha |
| Sprint-2 |  | USN-6 | As the system, I branch on the approval outcome (Approved / Rejected) using Flow Logic. | 3 | High | Asritha |
| Sprint-2 | Notifications | USN-7 | As a requester, I receive an email once my request is approved or rejected. | 2 | High | Asritha |
| Sprint-2 | Access Control | USN-8 | As an admin, I can restrict access to request records through role-based ACLs (u_database_tables_user). | 3 | Medium | Asritha |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date (Planned) | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 9 | 6 Days | 03 Aug 2026 | 08 Aug 2026 | 9 | 08 Aug 2026 |
| Sprint-2 | 13 | 6 Days | 10 Aug 2026 | 15 Aug 2026 | 13 | 15 Aug 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let's calculate the team's average velocity (AV) per iteration unit (story points per day):

AV = sprint duration / velocity = 20/10 = 2

Automated Network Request Management — Velocity:

Applying the same formula to this project: total story points completed across both sprints = 22, over 2 sprints of 6 days each.

Velocity = Total Story Points Completed / Number of Sprints = 22 / 2 = 11.0 Story Points per Sprint.

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

Both sprints for Automated Network Request Management tracked close to the ideal burndown line and were completed within their planned 6-day duration, with all committed story points delivered on schedule.

References:

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts