Acceptance Testing

UAT Execution & Report Submission

| Date | 06/09/2026 |
| --- | --- |
| Team ID | Servicenow |
| Project Name | Automated Network Request Management |
| Maximum Marks | 4 Marks |

1. Purpose of Document

The purpose of this document is to briefly explain the test coverage and open issues of the Automated Network Request Management project at the time of release to User Acceptance Testing (UAT).

2. Defect Analysis

This report shows the number of resolved or closed bugs at each severity level, and how they were resolved.

| Resolution | Severity 1 | Severity 2 | Severity 3 | Severity 4 | Subtotal |
| --- | --- | --- | --- | --- | --- |
| By Design | 0 | 1 | 1 | 1 | 3 |
| Duplicate | 0 | 0 | 0 | 1 | 1 |
| External | 0 | 0 | 0 | 0 | 0 |
| Fixed | 1 | 2 | 3 | 4 | 10 |
| Not Reproduced | 0 | 0 | 0 | 1 | 1 |
| Skipped | 0 | 0 | 0 | 0 | 0 |
| Won't Fix | 0 | 0 | 1 | 1 | 2 |
| Totals | 1 | 3 | 5 | 8 | 17 |

3. Test Case Analysis

This report shows the number of test cases that have passed, failed, and untested.

| Section | Total Cases | Not Tested | Fail | Pass |
| --- | --- | --- | --- | --- |
| Service Catalog Item (Network Request) | 6 | 0 | 0 | 6 |
| Catalog Variables & Variable Set | 5 | 0 | 0 | 5 |
| Catalog UI Policy (Conditional Field) | 3 | 0 | 0 | 3 |
| Flow Designer Automation | 7 | 0 | 0 | 7 |
| Approval Routing | 5 | 0 | 0 | 5 |
| Email Notifications | 4 | 0 | 0 | 4 |
| Access Control (ACLs) | 3 | 0 | 0 | 3 |
| Database Tables (Record Creation) | 4 | 0 | 0 | 4 |
| Totals | 37 | 0 | 0 | 37 |